# Faron (法元) · Legal Workbench — Project Plan

Baseline for this document: the competition build v0.6.0-赛事版 (branch feature/赛事版, tag v0.6.0-赛事版, packaged 2026-09-07, includes Floating-Ball Assistant 1.0.1). Differences from the main dev line (v0.6.0 “法元 · Faron”) are summarized in §2.1 and detailed in docs/11-赛事版改动说明.md (Chinese).Document version: v1.0-EN · 2026-09-07 · English mirror of docs/项目计划书.md (Chinese, v2.4), written against the current source tree and docs. Engineering name: legal-workbench — main executable legal-workbench.exe; bundle/data identifier com.legalworkbench.app (unchanged through every rebrand). Brand history: 律政工作台 (Legal Workbench, ≤ 0.4.x) → 律衡 (Lüheng, 0.4.1–0.5.0) → 法元 · Faron (0.6.0 onward; Chinese name 法元, English name Faron). Companion desktop utility: 悬浮球助手 Floating-Ball Assistant (Electron). Mobile companion demo: Faron Mobile Demo (Capacitor, legal-workbench-mobile). Product naming guide for readers: 法元 = Faron; 小元 = “Xiao Yuan” (agent persona); 律政工作台 = “Legal Workbench”; 悬浮球 = “floating ball”.

# 1. Project Overview

## 1.1 Background and positioning

Legal professionals (lawyers, in-house counsel, mediators, etc.) routinely combine statute lookup, document drafting, AI Q&A and foreign-language translation, but today these tasks live in separate tools — browsers, translators, and generic AI chatbots — with fragmented data and context. Generic AI answers cannot guarantee that cited statutes are real and traceable, and cloud-only products expose sensitive client documents to outbound traffic.

Faron (法元) is a local-first, all-in-one legal workbench: a statute library + a document agent (“Xiao Yuan” / 小元) + translation + a desktop floating-ball text-grab assistant, packaged into one offline desktop application. All data stays on the local machine — sensitive documents never leave the user’s environment. A built-in Japan/US statute library of 152,940 real articles (sources: Japan e-Gov, U.S. govinfo.gov, constitutioncenter.org) works out of the box, with no online import required.

The primary scenario is cross-border/cross-jurisdiction legal work involving Japanese and U.S. law — reviewing contracts and documents governed by Japanese/U.S. law (Sino-Japanese joint ventures, investment in the U.S., export-compliance matters). The document agent autonomously searches real statutes, drafts documents, and delivers .docx files with traceable citations — an end-to-end “digital employee” loop: understand the brief → make a plan → call tools autonomously → deliver verifiable results. A full Chinese statute corpus is on the roadmap for v0.7.0 (authoritative public sources only; fabricated provisions are prohibited); today Chinese capability is demonstrated with built-in sample articles and Chinese document templates.

## 1.2 Objectives (v0.6.0-赛事版 acceptance view)

•  
      Feature surface (competition build): 8 navigation sections — Home, Law Query, Template Library, Document Agent (Xiao Yuan), Translation, Todo & Reminders, Data Settings, Data Import. Law Query is upgraded to browse by country → legal domain → whole law, with bilingual law names, article-number jumping, print/save-as-PDF, selectable/copyable text, Chinese-input keyword search, and an article-level built-in official Chinese translation of the U.S. Constitution (Preamble + Articles I–VII).

•  
      Digital-employee capability: plan cards (editable), an autonomous function-calling tool loop over the real local library, human-in-the-loop confirmation gates, task history with resume, multi-role relay (planner → searcher → drafter → QA), deterministic citation self-check (code-level rule verification — not model self-report), and one-click .docx delivery recorded to “Recent documents”.

•  
      Brand (0.6.0): product name/window title/sidebar/notifications/AI prompts/ball panel/deliverable sign-off unified under 法元 · Faron; agent persona renamed Xiao Yuan; engineering identity and user-data directory intentionally unchanged so upgrades never lose data.

•  
      Deliverables (packaged): 发布包/法元_0.6.0_赛事版_x64-setup.exe (≈135.1 MB, embeds the preloaded law DB + Floating-Ball Assistant 1.0.1 in versioned dir win-unpacked-0.6.0) and portable 发布包/悬浮球助手 1.0.1_赛事版.exe; mobile demo APK 律政工作台-移动端/发布/法元-移动端-演示-v0.1.0-debug.apk.

•  
      Repository releases: desktop lin612320/Legal-Workspace — dev branch tagged v0.6.0 (mainline) and feature/赛事版 branch tagged v0.6.0-赛事版; mobile demo on lin612320/legal-workbench-mobile (main).

•  
      Competition framing: presented at the “2026 AI 模型智能体创新大赛（AI 杭州 码动未来）” as the evolution from a Q&A assistant to a digital employee that delivers artifacts, with the flagship demo scenario of cross-border Japanese/U.S. legal work.

•  
      Roadmap (v0.7.0, task breakdown in §6.1): full Chinese statute corpus ingestion as the main thread, plus data-safety (P0), architecture/experience (P1/P2) and engineering (P3) improvements.

# 2. Scope and Product Form

| Form | Status | Scope |
| --- | --- | --- |
| Desktop (Windows, Tauri 2) | ✅ Competition build packaged & pushed (2026-09-07) | 8 sections: Home / Law Query / Template Library / Document Agent (Xiao Yuan) / Translation / Todo & Reminders / Data Settings / Data Import; built-in JP/US library of 152,940 articles; Floating-Ball Assistant bundled (including “related-law lookup” bridged into the main app’s local library) |
| Floating-Ball Assistant (Electron 33) | ✅ v1.0.1 bundled with the competition installer | Select-text and use: translate / related-law lookup / ask AI; multi-skin theming; two-way file bridge with the main app; grabbed text can prefill the Document Agent task |
| Mobile (Capacitor demo) | 🚧 Demo APK (released) | Law lookup (country + keyword + preview), AI multi-session chat, translation (reuses AI endpoint), templates, todos, focus timer, themes; data sources abstracted as local / remote (read-only server protocol ready, server not yet deployed) |
| Read-only backend service (planned) | 🚧 Planned | Statute read-only API (/api/laws/*, protocol in mobile src/laws/remote.ts) / update packages / usage stats; deliberately no accounts and no sync in phase one |

## 2.1 Competition-build changes vs. the mainline (summary)

•  Navigation reduced 10 → 8: “AI Q&A” (/assistant) and “Focus Timer” (/focus) sections were removed from the competition branch. Their chat tables and AI-interface configuration are retained (used by the Document Agent and Translation). Instant Q&A is served by the Floating Ball’s “Ask AI” panel or by handing materials to Xiao Yuan for a full deliverable run.

•  Law Query rebuilt around “country → legal domain → whole law” browsing with bilingual metadata, plus keyword search that accepts Chinese input (hits translated titles/content), FTS5-first with LIKE fallback, and a one-click “open whole law” entry.

•  New DB columns/tables (laws.title_zh/content_zh, laws_meta, country_intro) with automatic, backward-compatible migrations; new backend commands laws_country_home(country) and law_page(title).

•  
      Official Chinese translation of the U.S. Constitution baked in at article level (25 paragraphs, aligned 25/25 with the U.S. State Department official translation PDF — generated content is never passed off as translation).

•  Floating-Ball fixes → 1.0.1: fixed window sizes + an 800 ms size watchdog, drag clamping to the primary-monitor work area, stale drag-state cleanup, results auto-clear, restored grab-mode quick switch.

## 2.2 Explicit non-goals (0.6.0 boundary)

•  Cloud accounts / multi-device sync / team collaboration (local-first is the product position, not a defect).

•  
      Full Chinese statute corpus (primary scenario is cross-border JP/US legal work; Chinese provisions are ingested from authoritative public sources on the v0.7.0 roadmap).

•  Full offline statute library on mobile (a ~490 MB library is unsuitable as a default mobile distribution).

•  Semantic/vector retrieval over the whole 150k-article library (keyword recall via FTS5 → top results fed to the model instead of full-library embedding).

•  Advanced .docx layouts (tabulated risk lists, comment/revision mode) — the current exporter is a minimal OOXML subset.

•  Scheduled automatic backup (persisted configuration + manual execution only).

# 3. User Scenarios and Value

1. 
      Review a Japan/U.S.-related contract (flagship end-to-end scenario). Paste a contract (Sino-Japanese JV, U.S. investment, cross-border trade/export-compliance) → Xiao Yuan makes a plan → autonomously searches the built-in real JP/US statutes → drafts a 《Contract Review Opinion》 (Chinese output citing official article numbers + sources) → exports .docx, every citation checkable.

2. 
      Draft cross-border documents. One-click pipelines for complaints / evidence-opinions, backed by both templates and real statutes; search terms, legal sources, and document language can branch by “Japan-related / U.S.-related”.

3. 
      Ask AI for grounded answers. AI responses are injected with real statutes — “cite real provisions, never fabricate”; answers can be handed off to the Document Agent as a task in one click.

4. 
      Look up foreign law. For cross-border work — Japanese law (“遺留分”) or U.S. Code (“trademark”) — in-country hits within seconds, FTS5 ranked, source attribution included.

5. 
      Select-text and go. In any application, select text → the Floating Ball offers translate / related-law lookup (routed into the main app’s local library) / ask AI / prefill a Document Agent task.

6. 
      Chinese-law extension (roadmap v0.7.0). Once the full Chinese corpus is ingested, the same agent capability serves domestic contract review and labor-dispute scenarios; currently Chinese is demonstrated with built-in samples + Chinese templates.

7. 
      On the move. Court/hearing or business travel: statute lookup and AI summarization from the mobile companion demo.

# 4. Feature Scope

## 4.1 Desktop — competition build (8 sections)

Home Overview — greeting + date; stat cards (today / in progress / overdue); overdue banner linking to Todo; today’s due todos (checkable inline); Recent documents (agent deliverables, open/delete); quick-entry grid for all sections.

Law Query (two modes) — 📚 Browse by law: pick a country (🇯🇵 Japan / 🇺🇸 U.S. / 🇨🇳 China) → country overview page (polity / state form / legal-system overview + laws grouped by legal domain with bilingual names) → whole-law page /law/:title (bilingual metadata, full text defaulting to official original language, chapter headings, selectable/copyable body text, article jump accepting Arabic/Chinese/Roman numerals such as 103/百三/第一条/Amendment 5, and print / save-as-PDF via the WebView printer with zero added dependencies; a “view translation” toggle reveals the built-in official Chinese translation of the U.S. Constitution article-by-article). 🔍 Keyword search: country-limited, FTS5-first (trigram + BM25), automatic LIKE fallback for short keywords or FTS failure, up to 500 hits grouped by law title, Chinese input matches translated titles and body translations, each result offers “open the whole law”.

Template Library — built-in document templates across categories (authorization, litigation, labor arbitration, letters, contracts); category chips; create custom templates (the ____ convention marks fill-in blanks); built-in templates are protected from deletion.

Document Agent “Xiao Yuan” — contract review → review opinion / complaint drafting / cross-examination opinion pipelines. Model structured plan card (editable steps/keywords/country); autonomous tool-calling loop over laws_search / law_by_id / laws_country_preview / template_load / translate_text (≤6 rounds; only real tool returns may be cited); human confirmation gates, pause/resume, fail-stop; task history load & continue; deterministic citation self-check appended to QA (code-level rules parse in-text article numbers and verify each against the articles the tools actually returned — uncovered citations are named for human review and not counted as valid); real-time deliverable preview → export .docx (recorded to Home → Recent documents; the browser build downloads .md). Demo mode (no model key configured) runs the preset pipeline with tools really executing — so a full run can be shown even offline or without an API key.

Translation — 15 target languages + auto-detect; free engine out of the box (Google gtx endpoint, no key) and an optional paid OpenAI-compatible engine; language swap, shortcut send, one-click copy, character count, live engine indicator.

Todo & Reminders — CRUD with due time, advance-reminder minutes, desktop-popup toggle; filters with counts; automatic overdue/upcoming/due labels; desktop system notification on due time (Rust background poller, 30 s); sidebar badge and Home stats fed from the same data.

Data Settings — AI/translation endpoint configuration (shared by the agent and translation; API keys stored obfuscated with enc: XOR+hex, never plaintext, with automatic migration of legacy plaintext); day/night theme; manual backup (legal-YYYYMMDD-HHMMSS.db), auto-backup configuration (config + manual run only), database restore; preferences.

Data Import — Excel batch import of statutes/templates (Chinese or English headers; statute import supports optional title_zh / content_zh translation columns), result summary “N added, M skipped”; imported statutes are instantly searchable (FTS5 trigger keeps the index in sync).

Supporting pieces. Floating-Ball Assistant 1.0.1 (Electron): auto/manual grab modes, skins & themes, hover bubble, two-way bridge with the main app, obfuscated shared key handling, system-proxy requests, independent portable mode. Built-in library: Japan 2,104 laws (95,897 articles) + U.S. Code 53 Titles & U.S. Constitution (57,037 articles) + 6 Chinese sample articles = 152,940 articles; auto-loaded at first launch (old empty DB backed up first). Search: laws_fts external-content FTS5 index (trigram, BM25), keyword ≥3 chars → FTS5, otherwise/short/error → LIKE fallback.

## 4.2 Mobile (Faron lightweight companion — demo released)

•  Statute lookup: country filter + keyword + key-statute preview (data-source interface local / remote switchable; protocol in src/laws/remote.ts).

•  AI: multi-session streaming chat; translation (reuses the AI endpoint); templates; todos; focus timer; themes.

•  Scope notes: data stored on-device (localStorage); the demo speaks to “Faron’s mobile-ecosystem demonstration” — it intentionally excludes the desktop’s full offline library, Excel import, Document-Agent tasks and .docx delivery (all desktop capabilities). The online retrieval source stays disabled until a server is deployed. Current APK: 法元-移动端-演示-v0.1.0-debug.apk.

## 4.3 Data assets

•  Preload DB: src-tauri/preload/legal_preload.db (≈490 MB, git-ignored, distributed inside the installer; docs cite ~467–490 MB).

•  User DB: %APPDATA%\com.legalworkbench.app\legal.db (single-file SQLite, WAL).

•  Processing pipeline: 法库ETL工作区/ (clean → article splitting → xlsx → import/preload), rerunnable per ETL说明.md.

•  Legal text copyright: original statute text belongs to the official sources (e-Gov, govinfo.gov, constitutioncenter.org, national law databases, etc.); the app uses it for local lookup and citation only — distribution must respect the compliance boundary.

# 5. Technical Approach

## 5.1 Desktop stack (as built)

Tauri 2 (Rust) + React 18 / TypeScript 5.5 (strict) + Vite 5 (dev port 1420) + SQLite (rusqlite 0.31 bundled, WAL, laws_fts FTS5) · React HashRouter (8 sections + /law/:title) · zero-dependency OOXML .docx export (docx.rs) · XOR+hex API-key obfuscation (keycrypt.rs, enc: prefix, startup plaintext migration) · Electron 33 Floating Ball (floating-ball/, v1.0.1) with a %APPDATA%\floating-ball JSON file bridge · NSIS packaging embedding the preload DB and the versioned ball folder · dual-environment fallback (desktop SQLite vs. browser localStorage sample data via isTauri()).

Architecture notes (Rust side): lib.rs (commands, window show/hide, setup incl. SQLite init, preload loading, secret migration, ball auto-launch, and the 30 s todo-notification poller), db.rs (idempotent migrations CREATE TABLE IF NOT EXISTS + ensure_column, seeding, FTS5 maintenance), ball.rs (ball location/launch/control-file bridge), docx.rs, keycrypt.rs. Per the architecture doc (docs/01), the mainline registers 49 #[tauri::command]s (43 in lib.rs + 6 in ball.rs); the competition branch adds the two whole-law browsing commands laws_country_home and law_page. Windows: main (1200×760, min 980×680) and an always-on-top float window (380×500, min 320×400); both are statically pre-declared and only shown/hidden at runtime.

## 5.2 Document Agent — technical points

•  Access: OpenAI-compatible /chat/completions — streaming + tools (function calling) + structured JSON output (plan card).

•  Engine: src/lib/agent.ts — planning (model-driven or demo-preset), execution (model-driven tool loop ≤6 rounds / deterministic demo), four-role prompts (planner / searcher / drafter / QA), stepwise logs, citation audit (auditCitations).

•  Tools: laws_search, law_by_id, laws_country_preview, template_load, translate_text — all backed by the real local library, results carry refs (article provenance).

•  State & memory: tasks / task_steps / task_artifacts / mem_vectors tables; task history can be reloaded and resumed; cross-task keyword/vector recall (embeddings computed on the frontend, stored back).

•  Citation integrity: deterministic rules (not a model self-report) recognize Chinese/Japanese “第X条（之Y / のY）” and U.S. “§ NN” citation formats, and check each against the tool returns of the current run; the deliverable carries a fixed “Citation Self-Check (deterministic rule verification)” section.

## 5.3 Retrieval evolution (implemented)

LIKE full-table scan → FTS5 (trigram) + BM25 relevance (v0.4.0), with automatic LIKE fallback; semantic “second channel” is deferred (150k rows are not embedded wholesale — keyword recall + top results fed to the model is the recommended pattern).

# 6. Milestones and Current Status

| Version | Date | Milestone | Status |
| --- | --- | --- | --- |
| 0.1.0 | 2026-08-28 | Tauri 2 + React skeleton; 8 sections (browser/SQLite dual mode) | ✅ |
| 0.2.0 | 2026-08-30 | AI chat persistence / multi-session / RAG / focus timer / Excel import / first NSIS installer | ✅ |
| 0.3.0–0.3.2 | 2026-09-03/04 | Floating-Ball desktop assistant debut; versioned ball dirs; built-in JP/US law DB (152,940 articles); country filter & on-demand search | ✅ |
| 0.4.0 | 2026-09-06 | Document Agent P0–P3 (plan cards / function calling / .docx / task history / multi-role / gates / demo mode) + FTS5 + key encryption + deliverable open/reveal + ball-launch hardening; NSIS packaging | ✅ code & installer; device acceptance pending |
| 0.4.1 | 2026-09-06 | Brand “律衡”; agent persona “小衡” | ✅ |
| 0.4.2 | 2026-09-06 | Deterministic citation self-check (code-level rules vs. tool returns) | ✅ |
| 0.5.0 | 2026-09-06 | Installer/product rename “律衡”; ball “related-law lookup” truly works through the main app’s local library; primary scenario set to cross-border JP/US legal work | ✅ packaged (律衡_0.5.0_x64-setup.exe) |
| 0.6.0 | 2026-09-06 | Brand switch 法元 · Faron; persona renamed Xiao Yuan (小元); engineering identity unchanged | ✅ packaged (法元_0.6.0_x64-setup.exe, ≈135 MB) & pushed to GitHub (dev, tag v0.6.0) |
| 0.6.0-赛事版 (this submission) | 2026-09-07 | Competition branch: nav 10→8 (AI Q&A & Focus Timer removed); Law Query → country/domain/whole-law browse + bilingual metadata + article jump + print/PDF + copyable text + Chinese search + U.S. Constitution official Chinese translation baked in; ball fixes → 1.0.1 | ✅ packaged (法元_0.6.0_赛事版_x64-setup.exe, ≈135.1 MB, embeds ball 1.0.1) & pushed (tag v0.6.0-赛事版) |
| Floating Ball 1.0.0 / 1.0.1 | 2026-09-03 … 09-07 | Desktop companion shipped from 0.3.0; 1.0.1 (competition build): fixed sizes + watchdog, drag clamping, grab-mode switch fix | ✅ portable + bundled |
| Mobile demo v0.1.0 | 2026-09-06 | Faron-branded Capacitor demo APK | ✅ APK released |
| 0.7.0 (planned; breakdown in §6.1) | — | Full Chinese statute corpus ingestion as the main thread; auto-backup scheduling & restorable checks (P0); global state / DB concurrency / versioned migrations / long-text chunking (P1); Chinese corpus + docx layout & UX (P2); tests / lint / CI / updater (P3) | 🚧 |

Real-device acceptance checklist: docs/07-真机验收清单.md; step-by-step execution & record template: docs/09-真机验收执行指引.md; measured results are to be backfilled as competition evidence.

## 6.1 v0.7.0 plan breakdown (candidate task list)

Suggested sequencing: M1 Chinese-corpus ingestion loop → M2 data safety & architecture stability (P0+P1) → M3 experience & engineering (selected P2+P3); each phase is accepted against the docs/07 checklist + docs/09 backfill, and packages only after npm run build (tsc) and cargo check are green.

| Priority | Task | Acceptance points | Source |
| --- | --- | --- | --- |
| P0 · Data safety | Scheduled auto-backup (day-period thread mirroring the 30 s todo poller; run backup_now when backup.interval_days elapses); verifiable/restorable backups (wal_checkpoint(FULL) or VACUUM INTO before copy, integrity check after, back up current state before restore) | Backup file appears on schedule; restore opens with matching row counts | docs/05 P0 |
| P1 · Architecture & debt | Global data state (Context/Zustand or change notifications — fixes cross-page desync across Sidebar/Home/Todo/Agent); split SQLite read/write connections or a pool (move slow queries out of the global Mutex); batch settings IPC; converge todos_update/todos_save and fix the TEXT-vs-INTEGER id binding; versioned DB migrations (PRAGMA user_version / migrations table); agent long-text chunking by chapter + key-point extraction before drafting | Cross-page data consistent; no whole-library blocking; migrations expressible | docs/05 P1 |
| P2 · Chinese corpus + experience | Chinese full-corpus ingestion (v0.7.0 main thread) per docs/07 §八 (authoritative sources e.g. the National Laws & Regulations Database flk.npc.gov.cn → clean into title/chapter/article_no/content/source → runtime import or preload; first batch = commonly used laws such as the Civil Code; sizes labeled honestly; citation self-check must resolve Chinese “第X条”); docx tabulated layouts; keyword-recall top-results rerank (no 150k embedding); hit highlighting / by-title tree browsing / pagination; AI sliding window; translation long-text segmentation; todo calendar/recurring reminders | Chinese statute search + traceable agent citations; deliverables meet layout criteria | docs/05 P2, docs/07 §八 |
| P3 · Engineering | Vitest + Rust unit tests (db.rs/keycrypt.rs/docx.rs/agent pure functions) + lint + CI; tauri-plugin-updater & tauri-plugin-log; enable CSP as needed; parameterize launch scripts (no hardcoded author-machine paths) | Tests / lint / CI green; security items closed | docs/05 P3 |

# 7. Quality and Acceptance

1. 
      Functional acceptance: every demo path in docs/功能演示报告.md (Feature-Demo-Report-EN.md) runs successfully.

2. 
      Performance acceptance: statute keyword search targets ≤100 ms (FTS5 should be far faster than the old LIKE); measured values recorded per docs/09.

3. 
      Quality gates: tsc (npm run build) and cargo check green before packaging; install smoke tests pass (first launch with the bundled library / upgrades keep data / ball auto-launch) before a release.

4. 
      Documentation sync: README / CHANGELOG / docs stay in step with the version (aligned for 0.6.0 and the competition build).

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Real-device acceptance not fully executed (FTS timing / .docx opening / real-model tool calls) | Weak empirical evidence | Execute item-by-item per docs/07 + docs/09 and backfill measurements; the 0.6.0/赛事版 builds are packaged and statically verified |
| Full Chinese corpus not bundled (v0.7.0 roadmap); domestic-law scenarios cannot cite Chinese provisions directly | Narrative mismatch if the story stays “domestic contract review” | Position the primary scenario as cross-border JP/US legal work citing the built-in official JP/US statutes; Chinese shown via built-in samples + Chinese templates; docs/07 §7 keyword mapping ensures live hits |
| AI depends on external endpoints (key / network / cost) | Demo failure or cost | Demo mode runs the full agent pipeline with real tools and no key; system-proxy support; core local features work offline |
| Model gateway compatibility (tools / json_object) | Unstable pipeline | Probe + fallback: unsupported tools → preset pipeline explicitly labeled “demo mode” |
| API-key obfuscation (XOR+hex) is not cryptographic encryption | Messaging risk | Word it as “no plaintext on disk / anti-misreading”; the Floating Ball uses the same approach |
| Occasional floating-ball launch failure | UX friction | Hardened in 0.4.0+ (job-breakaway retry + visible error reasons); 1.0.1 fixes window-size drift |
| Statute content compliance / currency | Citation risk | Read-only lookup with source attribution; disclaimer “for reference only, official text prevails” |

# 9. Appendix

•  docs/Feature-Demo-Report-EN.md (English) / docs/功能演示报告.md — demo paths, scripts and messaging.

•  CHANGELOG.md — 0.1.0 → 0.6.0-赛事版 evolution (incl. 律衡 and 法元 · Faron rebrands).

•  法库ETL工作区/ETL说明.md — data sources, cleaning rules, import/preload method (rerunnable).

•  docs/06–09 — competition improvement proposal, device acceptance checklist, competition material pack, acceptance execution guide.

•  Source repositories: desktop https://github.com/lin612320/Legal-Workspace (dev @ v0.6.0; feature/赛事版 @ v0.6.0-赛事版); mobile demo https://github.com/lin612320/legal-workbench-mobile (main).